|  |  |
| --- | --- |
|  | **Parks & Recreation Commission**  **2020 Work Plan** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project** | **Summary/Objectives** | **Commission Tasks** | **When** | **Status** |
| **Annual Playground Equipment Replacement** | Improvement of playground equipment in existing parks appropriate for the neighborhood | 1. Monitor and participate in playground replacements at Mirror Lake. | 1st & 3rd qtr. |  |
| **2020 Volunteer Events** | Support volunteer events in City Parks in conjunction with Parks Appreciation Day in April.  Serve Day in Oct. | 1. Identify and sponsor scheduled volunteer’s activities.  2. Recruit volunteers.  3. Volunteer at events.  4. Booth @ RWB Festival | 1st – 3rd qtr. |  |
| **Finalize Park Code Updates** | Update/amend Park Code 4.05 | 1. Review existing Park Code and other jurisdictions code.  2. Work through edits, additions and subtractions of document  3. Forward recommended amendments to be adopted via ordinance with comprehensive plan. | 1st qtr. |  |
| **Master Plan - Steel Lake Park** | Master Plan Steel Lake Park Property | 1. Participate in process to develop the scope of the Master Plan process. | As Funding Available |  |
| **Master Plan - Brooklake CC** | Master Plan Brooklake Property | 1. Participate in process to develop the scope of the Master Plan process. | As Funding Available |  |
| **Master Plan - Lakota Park** | Upgrade Park amenities | 1. Continue pursuing/identifying funding options  2. Strategize on how to get FW School  Board to partner in funding project | As Funding Available |  |
| **Develop Prioritization Matrix** | Develop a system with criteria to rank commission business | 1. Brain storm session  2. Sub-Committee?  3. Recommendation  4. Determine Costs | 1st – 4th qtr. |  |
| **Neighborhood Parks** | Develop partnerships with surrounding neighborhoods to enhance, enliven, and improve their parks | 1. Commissioners to help organize and support neighborhood work parties and work with them to foster improvements | 1st – 4th qtr. |  |