|  |  |
| --- | --- |
|  | **Parks & Recreation Commission**  **2023 Work Plan** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project** | **Summary/Objectives** | **Commission Tasks** | **When** | **Status** |
| **Finalize Development of Prioritization Matrix** | **Goal**: To establish a system to prioritize projects we could fund with King Co. Levy  Develop a system with criteria, to rank commission priorities and make more informed decisions | 1. Brain storm session  2. Sub-Committee?  3. Recommendation  4. Determine Costs | 1st - 2nd qtr. |  |
| **2023 Volunteer Events** | Support volunteer events in City Parks in conjunction with Parks Appreciation Day (PAD) in April.  Serve Day in Oct. | 1. Identify and sponsor scheduled volunteer’s activities.  2. Recruit volunteers.  3. Volunteer at events.  4. Booth @ RWB Festival | PAD – 4/23/2022  Others  To Be Determined (TBD) |  |
| **Annual Playground Equipment Replacement** | Improvement of playground equipment in existing parks appropriate for the neighborhood | 1. Tour park playgrounds 2. Monitor and participate in playground replacements. (Next up: Alderbrook, Celebration and Heritage Woods) 3. Prioritization of Funds - No REET allocation in 2021 - 2022 budget cycle | 2nd - 4th qtr. |  |
| **Trail Repairs** | Identify and prioritize parks trail repairs. Root damaged trails are a priority | 1. Identify all trails in need of repairs. 2. Prioritize order of needed repairs 3. Identify or secure funding | 2nd - 4th qtr. |  |
| **Steel Lake Shop - Replacement** | Informational updates | 1. Provide input as needed during process | As needed, On-going 2nd - 4th qtr. |  |
| **Master Plan - Steel Lake Park** | Master Plan Steel Lake Park Property | 1. Participate in process to develop the scope of the Master Plan process. | As Funding is Available |  |
| **Master Plan - Brooklake CC** | Master Plan Brooklake Property | 1. Participate in process to develop the scope of the Master Plan process. | As Funding is Available |  |
| **Master Plan - Lakota Park** | Upgrade Park amenities | 1. Continue pursuing/identifying funding options  2. Strategize on how to get FW School  Board to partner in funding project | As Funding is Available |  |