**201****9 Asphalt Overlay Project**

**Bi-weekly Project Update 4/29/2019 to 5/10/2019**

**The Prime Contractor for the Project is Miles Resources, LLC.**

**TRAFFIC ADVISORY**

Expect delays along 1st Ave S between S 363rd Pl and S 356th St and S 336th St between 10th Pl S and 18th Ave S.

**Road Closures**

**Schedule A1 - 1st Ave S between S 363rd Pl to S 356th St**

One lane of traffic to be closed and one lane of traffic to be opened to traffic in both directions from May 6th through 10th from 8:00 a.m. to 4:00 p.m. for planing, pavement repair and detection loops installation.

**Schedule B - S 336th St between 10th Pl S and 18th Ave S**

One lane of traffic to be opened in eastbound and westbound directions between April 26th and May 6th from 7:00 a.m. to 4:00 p.m. for planing, pavement repair and HMA overlay.

**Schedule of Work**

**1st Ave S between S 363rd Pl and S 356th St – May 6, 2019 to May 10, 2019**

The week of May 6th through 10th, Miles Resources, LLC will be performing planing, pavement repair, and detection loops installation.

**S 336th St between 10th Pl S and 18th Ave S – April 26, 2019 to May 6, 2019**

The week of April 26th through May 6th, Miles Resources, LLC will be performing planing, pavement repair and HMA overlay.

*All work is weather dependent and schedules can change if inclement weather occurs.*

**QUESTIONS?**

We value your comments, questions and concerns.  Please feel free to contact Jeff Huynh by email at Jeff.Huynh@cityoffederalway.com or by phone at (253) 835-2721.